ONE-DAY IMPLEMENTATION GUIDE

DINO-Based Concept-Grounded Parts Discovery

Migrating from Slot Attention → DINO + KMeans + Concept Classifier

8 Steps · ~6.5 Hours Total · Works on M4 Mac (MPS)

# Day Plan Overview

Complete all 8 steps in sequence. Each step ends with a validation command — do not proceed to the next step until validation passes.

| # | Step | Files Changed | Est. Time | Cumulative |
| --- | --- | --- | --- | --- |
| 1 | Project setup + dependencies | requirements.txt, configs/unified_config.yaml | 20 min | 0:20 |
| 2 | DINO extractor module | src/models/dino_extractor.py [NEW] | 40 min | 1:00 |
| 3 | Feature extraction pipeline | experiments/extract_dino_features.py [NEW] | 40 min | 1:40 |
| 4 | Patch clusterer + part maps | src/parts/patch_clusterer.py [NEW] | 50 min | 2:30 |
| 5 | Human labeling tool | labeling/label_tool.py [NEW] | 50 min | 3:20 |
| 6 | Concept vector builder | src/concepts/concept_builder.py [NEW] | 40 min | 4:00 |
| 7 | Concept classifier + explanations | src/classification/concept_classifier.py [NEW] | 60 min | 5:00 |
| 8 | End-to-end runner + MLflow/W&B logging | experiments/run_dino_pipeline.py [NEW] | 60 min | 6:00 |

What you are KEEPING from existing codebase ✅ data/ folder — all your existing cat images, exactly as-is ✅ configs/unified_config.yaml — we ADD a dino: section, keep everything else ✅ W&B / MLflow integration — plug into new runner in Step 8 ✅ notebooks/ — keep for exploration ✅ src/clustering/streamlit_labeler.py — we replace this with a better version in Step 5

What you are ARCHIVING (do not delete — just do not run) 🗄 src/training/part_trainer.py — Slot Attention trainer (archive, do not delete) 🗄 src/models/slot_attention.py — Slot Attention model (archive, do not delete) 🗄 experiments/train_part_discovery.py — old training entrypoint (archive) 🗄 experiments/extract_parts.py — old extraction (archive) Tip: git commit everything NOW before making any changes, so you have a clean rollback point.

# Step 1 — Project Setup & Dependencies

| STEP 1 | Project Setup & Dependencies MODIFY requirements.txt · ADD dino section to config · CREATE cache/ dir | ⏱ Est. Time 20 min |
| --- | --- | --- |

## 1a — Git commit first

# In your project root — save a clean rollback point

git add -A && git commit -m 'chore: archive slot attention before dino migration'

## 1b — Update requirements.txt

ADD these lines to the bottom of your existing requirements.txt. Do not remove any existing lines.

# ── DINO Pipeline additions ─────────────────────────────────

torch>=2.0.0

torchvision>=0.15.0

scikit-learn>=1.3.0

ipywidgets>=8.0.0

matplotlib>=3.7.0

seaborn>=0.12.0

Pillow>=9.0.0

tqdm>=4.65.0

# streamlit already in your requirements — no change needed

Then run:

pip install -r requirements.txt --break-system-packages

## 1c — ADD dino section to configs/unified_config.yaml

Open configs/unified_config.yaml. ADD the following block at the bottom. Do NOT remove anything existing.

# ── ADD THIS ENTIRE BLOCK TO BOTTOM OF unified_config.yaml ──

dino:

model: dino_vits8            # small ViT, best spatial resolution

image_size: 224

patch_size: 8                # 28x28 = 784 patches per image

device: mps                  # M4 Mac

extract_batch_size: 32

pin_memory: false            # MUST be false for MPS

cache_dir: cache/

features_cache: cache/dino_features.pt

force_recompute: false

clustering:

n_clusters: 8                # start here — tune after first visual check

n_init: 10

max_iter: 300

batch_size: 4096             # for MiniBatchKMeans

random_seed: 42

concepts:

labels_path: cache/labels.json

vectors_cache: cache/concept_vectors.pt

scores_cache: cache/concept_scores.pt

classification:

C: 1.0                       # logistic regression regularisation

max_iter: 1000

test_size: 0.2

random_seed: 42

## 1d — Create cache directory

mkdir -p cache

echo 'cache/*.pt' >> .gitignore

echo 'cache/*.npy' >> .gitignore

✅ Validation — Step 1 Run: python -c "import torch; print(torch.__version__); print(torch.backends.mps.is_available())" Expected: version printed, then True Run: python -c "import sklearn, ipywidgets, seaborn; print('deps ok')" Expected: deps ok

# Step 2 — DINO Extractor Module

| STEP 2 | DINO Extractor Module CREATE src/models/dino_extractor.py | ⏱ Est. Time 40 min |
| --- | --- | --- |

## 2a — Create file: src/models/dino_extractor.py

CREATE this file from scratch. This is a completely new file — nothing from existing src/models/ is changed.

# src/models/dino_extractor.py

import torch

import torch.nn.functional as F

import torchvision.transforms as T

from PIL import Image

from pathlib import Path

import warnings

warnings.filterwarnings('ignore')

class DinoExtractor:

"""

Wraps a frozen DINO ViT-S/8 model.

Extracts patch-level features: shape [784, 384] per 224x224 image.

784 = 28x28 spatial grid of 8x8 patches.

384 = embedding dimension for ViT-S.

"""

MEAN = [0.485, 0.456, 0.406]

STD  = [0.229, 0.224, 0.225]

def __init__(self, model_name: str = 'dino_vits8', device: str = 'mps',

image_size: int = 224):

self.device = torch.device(device)

self.image_size = image_size

self.patch_size = 8

self.grid_size  = image_size // self.patch_size   # 28

self.feat_dim   = 384

print(f'Loading {model_name} ...')

self.model = torch.hub.load('facebookresearch/dino:main',

model_name, pretrained=True)

self.model.eval()

self.model.to(self.device)

# freeze — we never train DINO

for p in self.model.parameters():

p.requires_grad = False

print('DINO loaded and frozen.')

self.transform = T.Compose([

T.Resize(256),

T.CenterCrop(self.image_size),

T.ToTensor(),

T.Normalize(self.MEAN, self.STD),

])

def load_image(self, path) -> torch.Tensor:

"""Load and transform a single image to tensor [1, 3, H, W]."""

img = Image.open(path).convert('RGB')

return self.transform(img).unsqueeze(0).to(self.device)

@torch.no_grad()

def extract_patches(self, image_tensor: torch.Tensor) -> torch.Tensor:

"""

Args:  image_tensor [B, 3, 224, 224]

Returns: patch_features [B, 784, 384]

"""

feats = self.model.get_intermediate_layers(image_tensor, n=1)[0]

# feats shape: [B, 785, 384] — index 0 is CLS token

return feats[:, 1:, :]   # drop CLS → [B, 784, 384]

@torch.no_grad()

def extract_attention(self, image_tensor: torch.Tensor) -> torch.Tensor:

"""

Returns attention maps from last layer heads.

Shape: [B, num_heads, 785, 785]

Useful for visualisation and validation.

"""

return self.model.get_last_selfattention(image_tensor)

def extract_from_path(self, image_path) -> torch.Tensor:

"""Convenience: load image from disk and extract patches."""

tensor = self.load_image(image_path)

return self.extract_patches(tensor).squeeze(0).cpu()  # [784, 384]

def get_spatial_grid(self):

"""Returns (grid_size, grid_size) = (28, 28)."""

return self.grid_size, self.grid_size

## 2b — Quick sanity test (run immediately after creating file)

# Run this from your project root to validate Step 2

python - <<'EOF'

from src.models.dino_extractor import DinoExtractor

import os

extractor = DinoExtractor(device='mps')

# Use any image from your data folder

test_images = []

for root, _, files in os.walk('data/'):

for f in files:

if f.lower().endswith(('.jpg','.jpeg','.png')):

test_images.append(os.path.join(root, f))

break

if test_images: break

feats = extractor.extract_from_path(test_images[0])

print(f'Feature shape: {feats.shape}')   # expect torch.Size([784, 384])

print(f'Feature norm:  {feats.norm(dim=-1).mean():.3f}')  # expect ~1.0

EOF

✅ Validation — Step 2 Expected output: Loading dino_vits8 ... DINO loaded and frozen. Feature shape: torch.Size([784, 384]) Feature norm: ~1.000 If you see shape [785, 384] — the CLS token was not dropped, re-check feats[:, 1:, :] If MPS errors occur — change device='cpu' in test, will still work (slower)

# Step 3 — Feature Extraction Pipeline

| STEP 3 | Feature Extraction Pipeline CREATE experiments/extract_dino_features.py · Results cached to disk | ⏱ Est. Time 40 min |
| --- | --- | --- |

This script does the one-time expensive work: iterates all images, extracts DINO patch features, saves to cache. Once done, every downstream step reads from cache — no re-extraction needed.

## 3a — Create file: experiments/extract_dino_features.py

# experiments/extract_dino_features.py

"""

One-time DINO feature extraction for all images in data/.

Saves to cache/dino_features.pt — all subsequent steps load from here.

Runtime: ~15-20 min for 1000 images on M4 Mac.

"""

import sys, os

sys.path.insert(0, os.path.dirname(os.path.dirname(os.path.abspath(__file__))))

import torch

from pathlib import Path

from tqdm import tqdm

import yaml

from src.models.dino_extractor import DinoExtractor

SUPPORTED = {'.jpg', '.jpeg', '.png', '.bmp', '.webp'}

def collect_images(data_dir: str):

"""Walk data_dir, collect all image paths and their class labels."""

paths, labels, class_names = [], [], []

data_path = Path(data_dir)

# Expects structure: data/class_name/image.jpg

for class_dir in sorted(data_path.iterdir()):

if not class_dir.is_dir(): continue

class_name = class_dir.name

if class_name not in class_names:

class_names.append(class_name)

class_id = class_names.index(class_name)

for img_path in sorted(class_dir.iterdir()):

if img_path.suffix.lower() in SUPPORTED:

paths.append(str(img_path))

labels.append(class_id)

return paths, labels, class_names

def extract_all(config_path: str = 'configs/unified_config.yaml'):

with open(config_path) as f:

cfg = yaml.safe_load(f)

dcfg = cfg['dino']

cache_path = dcfg['features_cache']

if Path(cache_path).exists() and not dcfg.get('force_recompute', False):

print(f'Cache exists at {cache_path}. Set force_recompute: true to re-run.')

data = torch.load(cache_path)

print(f"Loaded: {data['features'].shape[0]} patches from {len(data['image_paths'])} images")

return data

extractor = DinoExtractor(

model_name=dcfg['model'],

device=dcfg['device'],

image_size=dcfg['image_size']

)

# collect images — adapt data_dir to your actual folder

data_dir = cfg.get('data', {}).get('root', 'data/')

image_paths, image_labels, class_names = collect_images(data_dir)

print(f'Found {len(image_paths)} images across classes: {class_names}')

all_features = []

all_image_ids = []

all_patch_ids = []

all_labels = []

failed = []

for img_idx, (img_path, label) in enumerate(tqdm(zip(image_paths, image_labels),

total=len(image_paths),

desc='Extracting')):

try:

feats = extractor.extract_from_path(img_path)  # [784, 384]

all_features.append(feats)

all_image_ids.extend([img_idx] * 784)

all_patch_ids.extend(list(range(784)))

all_labels.extend([label] * 784)

except Exception as e:

print(f'  Warning: failed on {img_path}: {e}')

failed.append(img_path)

continue

if not all_features:

raise RuntimeError('No features extracted — check your data/ directory structure')

features_tensor = torch.cat(all_features, dim=0)  # [N*784, 384]

cache = {

'features':    features_tensor,

'image_ids':   torch.tensor(all_image_ids, dtype=torch.long),

'patch_ids':   torch.tensor(all_patch_ids, dtype=torch.long),

'patch_labels': torch.tensor(all_labels,  dtype=torch.long),

'image_paths': image_paths,

'class_names': class_names,

'image_labels': image_labels,

'grid_size':   28,

'feat_dim':    384,

}

Path(cache_path).parent.mkdir(parents=True, exist_ok=True)

torch.save(cache, cache_path)

print(f'Saved {features_tensor.shape[0]:,} patch features → {cache_path}')

if failed:

print(f'Failed images ({len(failed)}): {failed[:5]}')

return cache

if __name__ == '__main__':

extract_all()

## 3b — Run extraction

cd /path/to/your/project

python experiments/extract_dino_features.py

# Expected: progress bar, then:

# Saved 784000 patch features → cache/dino_features.pt   (for 1000 images)

✅ Validation — Step 3 Run: python -c "import torch; d=torch.load('cache/dino_features.pt'); print(d['features'].shape); print('classes:', d['class_names'])" Expected: torch.Size([N, 384]) where N = num_images × 784 Expected: classes: ['cat'] (or ['cat', 'dog'] if you have multiple classes) Cache file should be 200-800 MB depending on image count — this is normal

# Step 4 — Patch Clusterer & Part Map Visualiser

| STEP 4 | Patch Clusterer + Part Maps CREATE src/parts/patch_clusterer.py · CREATE scripts/validate_clusters.py | ⏱ Est. Time 50 min |
| --- | --- | --- |

## 4a — Create file: src/parts/patch_clusterer.py

# src/parts/patch_clusterer.py

import torch

import numpy as np

import matplotlib.pyplot as plt

import matplotlib.cm as cm

from sklearn.cluster import MiniBatchKMeans

from sklearn.preprocessing import normalize

from pathlib import Path

from PIL import Image

import yaml

class PatchClusterer:

def __init__(self, n_clusters: int = 8, random_seed: int = 42):

self.n_clusters = n_clusters

self.kmeans = MiniBatchKMeans(

n_clusters=n_clusters,

n_init=10,

max_iter=300,

batch_size=4096,

random_state=random_seed

)

self.labels_ = None

self.centers_ = None

def fit(self, features: torch.Tensor) -> np.ndarray:

"""

Args: features [N, 384] — all patch features

Returns: cluster labels [N]

"""

print(f'Clustering {features.shape[0]:,} patches into {self.n_clusters} clusters...')

X = normalize(features.numpy(), norm='l2')  # L2 normalise before KMeans

self.kmeans.fit(X)

self.labels_ = self.kmeans.labels_

self.centers_ = torch.tensor(self.kmeans.cluster_centers_, dtype=torch.float32)

print(f'Done. Cluster sizes: {np.bincount(self.labels_)}')

return self.labels_

def predict(self, features: torch.Tensor) -> np.ndarray:

X = normalize(features.numpy(), norm='l2')

return self.kmeans.predict(X)

def get_part_map(self, image_idx: int, image_ids: torch.Tensor) -> np.ndarray:

"""

Returns [28, 28] grid of cluster labels for one image.

"""

mask = (image_ids == image_idx).numpy()

patch_labels = self.labels_[mask]   # 784 labels

return patch_labels.reshape(28, 28)

def save(self, path: str):

import pickle

with open(path, 'wb') as f:

pickle.dump(self.kmeans, f)

torch.save(self.centers_, path.replace('.pkl', '_centers.pt'))

print(f'Clusterer saved to {path}')

@classmethod

def load(cls, path: str, n_clusters: int = 8):

import pickle

obj = cls(n_clusters=n_clusters)

with open(path, 'rb') as f:

obj.kmeans = pickle.load(f)

return obj

# ── Visualisation helpers ─────────────────────────────────────

def visualise_part_map(image_path: str, part_map: np.ndarray,

n_clusters: int = 8, alpha: float = 0.55,

save_path: str = None):

"""

Overlay a [28,28] part map onto the original image.

Each cluster gets a distinct colour.

"""

img = np.array(Image.open(image_path).convert('RGB').resize((224, 224)))

part_map_full = np.array(Image.fromarray(part_map.astype(np.uint8))

.resize((224, 224), Image.NEAREST))

cmap = cm.get_cmap('tab10', n_clusters)

overlay = cmap(part_map_full / max(n_clusters - 1, 1))[:, :, :3]

blended = (1 - alpha) * (img / 255.0) + alpha * overlay

blended = np.clip(blended, 0, 1)

fig, axes = plt.subplots(1, 3, figsize=(15, 5))

axes[0].imshow(img);            axes[0].set_title('Original');     axes[0].axis('off')

axes[1].imshow(part_map_full, cmap='tab10', vmin=0, vmax=n_clusters-1)

axes[1].set_title('Part Map');     axes[1].axis('off')

axes[2].imshow(blended);        axes[2].set_title('Overlay');      axes[2].axis('off')

plt.tight_layout()

if save_path:

plt.savefig(save_path, dpi=120, bbox_inches='tight')

print(f'Saved: {save_path}')

plt.show()

def visualise_cluster_samples(cluster_id: int, features: torch.Tensor,

labels: np.ndarray, image_ids: torch.Tensor,

patch_ids: torch.Tensor, image_paths: list,

n_samples: int = 9, save_path: str = None):

"""

Show n_samples image patches from a given cluster.

This is the input to your human labeling step.

"""

cluster_mask = (labels == cluster_id)

idxs = np.where(cluster_mask)[0]

if len(idxs) == 0:

print(f'Cluster {cluster_id} is empty'); return

sample_idxs = np.random.choice(idxs, min(n_samples, len(idxs)), replace=False)

cols = 3

rows = (len(sample_idxs) + cols - 1) // cols

fig, axes = plt.subplots(rows, cols, figsize=(cols*3, rows*3))

axes = np.array(axes).flatten()

for ax_i, idx in enumerate(sample_idxs):

img_idx   = image_ids[idx].item()

patch_idx = patch_ids[idx].item()

row_p     = patch_idx // 28

col_p     = patch_idx %  28

img = Image.open(image_paths[img_idx]).convert('RGB').resize((224, 224))

img_arr = np.array(img)

# extract 8x8 patch region (scale up for visibility)

r0, c0 = row_p * 8, col_p * 8

patch = img_arr[r0:r0+8, c0:c0+8]

patch_large = np.array(Image.fromarray(patch).resize((64, 64), Image.NEAREST))

axes[ax_i].imshow(patch_large)

axes[ax_i].set_title(f'img{img_idx} p{patch_idx}', fontsize=8)

axes[ax_i].axis('off')

for ax in axes[len(sample_idxs):]:

ax.axis('off')

fig.suptitle(f'Cluster {cluster_id} — Sample Patches', fontsize=13, fontweight='bold')

plt.tight_layout()

if save_path:

plt.savefig(save_path, dpi=100, bbox_inches='tight')

plt.show()

## 4b — Create scripts/validate_clusters.py

# scripts/validate_clusters.py — run after clustering to check quality

import sys, os

sys.path.insert(0, os.path.dirname(os.path.dirname(os.path.abspath(__file__))))

import torch, numpy as np, yaml, pickle

from src.parts.patch_clusterer import PatchClusterer, visualise_part_map

cfg = yaml.safe_load(open('configs/unified_config.yaml'))

data = torch.load(cfg['dino']['features_cache'])

n_clusters = cfg['clustering']['n_clusters']

clusterer = PatchClusterer(n_clusters=n_clusters)

labels = clusterer.fit(data['features'])

# Save clusterer and labels

import pickle

pickle.dump(clusterer.kmeans, open('cache/kmeans.pkl', 'wb'))

torch.save(torch.tensor(labels), 'cache/cluster_labels.pt')

# Validate: cluster sizes

sizes = np.bincount(labels)

print('Cluster sizes:', sizes)

print('Min cluster size:', sizes.min(), '(should be > 50)')

# Visualise part maps for 3 random images

import random

n_images = len(data['image_paths'])

for img_idx in random.sample(range(n_images), min(3, n_images)):

part_map = clusterer.get_part_map(img_idx, data['image_ids'])

visualise_part_map(data['image_paths'][img_idx], part_map,

n_clusters=n_clusters,

save_path=f'cache/part_map_img{img_idx}.png')

print('Done — check cache/part_map_img*.png for visual validation')

python scripts/validate_clusters.py

✅ Validation — Step 4 All cluster sizes > 50 (no empty clusters) Part map images saved in cache/ — open them and check visually: ✓ Different colours appear in different spatial regions ✓ Same colour appears in roughly same location across images ✗ If every image is one solid colour → clustering failed, increase n_clusters ✗ If colours are totally random per-pixel → features not loading correctly

# Step 5 — Human Labeling Tool

| STEP 5 | Human Labeling Tool CREATE labeling/label_tool.py · Run it · Save labels.json | ⏱ Est. Time 50 min |
| --- | --- | --- |

This is the human-in-the-loop step. You run this script interactively, view samples from each cluster, and assign semantic labels. Output is labels.json which drives all downstream steps.

## 5a — Create directory and file

mkdir -p labeling

## 5b — Create file: labeling/label_tool.py

# labeling/label_tool.py

"""

Interactive cluster labeling tool.

Run with: streamlit run labeling/label_tool.py

Or in Jupyter: from labeling.label_tool import run_jupyter_labeler; run_jupyter_labeler()

"""

import sys, os

sys.path.insert(0, os.path.dirname(os.path.dirname(os.path.abspath(__file__))))

import torch, numpy as np, json, yaml, pickle

from pathlib import Path

from PIL import Image

import matplotlib.pyplot as plt

import matplotlib

matplotlib.use('Agg')

import io, base64

def load_data(config_path='configs/unified_config.yaml'):

cfg  = yaml.safe_load(open(config_path))

data = torch.load(cfg['dino']['features_cache'])

labels_arr = torch.load('cache/cluster_labels.pt').numpy()

n_clusters = cfg['clustering']['n_clusters']

return data, labels_arr, n_clusters, cfg

def get_cluster_patches(cluster_id, data, labels_arr, n_samples=9):

"""Return list of (PIL patch image, image_path, patch_idx) for a cluster."""

idxs = np.where(labels_arr == cluster_id)[0]

if len(idxs) == 0: return []

chosen = np.random.choice(idxs, min(n_samples, len(idxs)), replace=False)

patches = []

for idx in chosen:

img_idx   = data['image_ids'][idx].item()

patch_idx = data['patch_ids'][idx].item()

r0 = (patch_idx // 28) * 8

c0 = (patch_idx %  28) * 8

try:

img = Image.open(data['image_paths'][img_idx]).convert('RGB').resize((224,224))

patch = img.crop((c0, r0, c0+8, r0+8)).resize((80, 80), Image.NEAREST)

patches.append((patch, data['image_paths'][img_idx], patch_idx))

except Exception:

continue

return patches

def fig_to_base64(fig):

buf = io.BytesIO()

fig.savefig(buf, format='png', bbox_inches='tight', dpi=100)

buf.seek(0)

return base64.b64encode(buf.read()).decode()

# ── Streamlit UI ──────────────────────────────────────────────

def run_streamlit():

import streamlit as st

st.set_page_config(page_title='Cluster Labeler', layout='wide')

st.title('🏷️  Human Cluster Labeling Tool')

st.caption('Label each cluster with the semantic part it represents.')

data, labels_arr, n_clusters, cfg = load_data()

labels_path = cfg['concepts']['labels_path']

# Load existing labels if any

existing = {}

if Path(labels_path).exists():

existing = json.load(open(labels_path))

st.sidebar.header('Progress')

labeled_count = sum(1 for v in existing.values() if v.get('label',''))

st.sidebar.metric('Labeled', f'{labeled_count} / {n_clusters}')

cluster_id = st.selectbox('Select cluster to label:',

list(range(n_clusters)),

format_func=lambda x: f'Cluster {x}' + (

f" — {existing.get(str(x),{}).get('label','')}" if str(x) in existing else ''))

patches = get_cluster_patches(cluster_id, data, labels_arr, n_samples=9)

if patches:

cols = st.columns(3)

for i, (patch, path, pidx) in enumerate(patches):

cols[i%3].image(patch, caption=f'img:{Path(path).name[:15]} p:{pidx}', width=100)

st.divider()

current = existing.get(str(cluster_id), {})

label = st.text_input('Semantic label (e.g. eyes, ears, fur_body, background, noise):',

value=current.get('label', ''))

include = st.checkbox('Include in classification (uncheck for background/noise)',

value=current.get('include', True))

confidence = st.slider('Confidence (1=unsure, 3=certain)', 1, 3,

value=current.get('confidence', 2))

notes = st.text_area('Notes (optional):', value=current.get('notes', ''), height=60)

if st.button('💾  Save label', type='primary'):

existing[str(cluster_id)] = {

'label': label.strip(),

'include': include,

'confidence': confidence,

'notes': notes.strip()

}

Path(labels_path).parent.mkdir(parents=True, exist_ok=True)

json.dump(existing, open(labels_path, 'w'), indent=2)

st.success(f'Saved: Cluster {cluster_id} → "{label}"')

st.rerun()

if labeled_count == n_clusters:

st.balloons()

st.success('All clusters labeled! You can now run Step 6.')

st.json(existing)

if __name__ == '__main__':

run_streamlit()

## 5c — Run the labeling tool

streamlit run labeling/label_tool.py

# Opens at http://localhost:8501

# Go through all 8 clusters, assign labels, click Save after each

# When done, cache/labels.json will contain all your labels

✅ Validation — Step 5 Run: python -c "import json; d=json.load(open('cache/labels.json')); print(json.dumps(d, indent=2))" Expected: all 8 cluster IDs present, each with label, include, confidence At least 4 clusters should have include: true (these become your concepts) Example good output: {"0": {"label": "eyes", "include": true, "confidence": 3}, ...}

# Step 6 — Concept Vector Builder

| STEP 6 | Concept Vector Builder CREATE src/concepts/concept_builder.py | ⏱ Est. Time 40 min |
| --- | --- | --- |

## 6a — Create directory and file

mkdir -p src/concepts

## 6b — Create file: src/concepts/concept_builder.py

# src/concepts/concept_builder.py

import torch, json, yaml

import torch.nn.functional as F

import numpy as np

from pathlib import Path

def build_concept_vectors(config_path: str = 'configs/unified_config.yaml') -> dict:

"""

For each labeled, included cluster: compute the mean DINO feature vector.

This mean vector is the concept vector — it represents what that

semantic part looks like in DINO feature space.

Returns: dict of {label: tensor[384]}

"""

cfg = yaml.safe_load(open(config_path))

data        = torch.load(cfg['dino']['features_cache'])

labels_arr  = torch.load('cache/cluster_labels.pt').numpy()

human_labels= json.load(open(cfg['concepts']['labels_path']))

features = data['features']   # [N, 384]

concept_vectors = {}

concept_meta    = {}

print('Building concept vectors:')

for cluster_id_str, meta in human_labels.items():

cluster_id = int(cluster_id_str)

label      = meta.get('label', '').strip()

include    = meta.get('include', True)

if not label or not include:

print(f'  Cluster {cluster_id}: "{label}" — EXCLUDED')

continue

mask = (labels_arr == cluster_id)

if mask.sum() == 0:

print(f'  Cluster {cluster_id}: empty — skipped')

continue

cluster_feats = features[mask]                 # [M, 384]

mean_vec      = cluster_feats.mean(dim=0)      # [384]

# L2 normalise the concept vector

mean_vec      = F.normalize(mean_vec, dim=0)

concept_vectors[label] = mean_vec

concept_meta[label]    = {

'cluster_id':  cluster_id,

'n_patches':   int(mask.sum()),

'confidence':  meta.get('confidence', 2),

'notes':       meta.get('notes', '')

}

print(f'  Cluster {cluster_id}: "{label}" — {mask.sum():,} patches')

# Save

vectors_path = cfg['concepts']['vectors_cache']

Path(vectors_path).parent.mkdir(parents=True, exist_ok=True)

torch.save({'vectors': concept_vectors, 'meta': concept_meta}, vectors_path)

print(f'Saved {len(concept_vectors)} concept vectors → {vectors_path}')

return concept_vectors

def compute_concept_scores_all(config_path: str = 'configs/unified_config.yaml'):

"""

Pre-compute concept activation scores for every image.

Score = max cosine similarity across all 784 patches.

Saves scores matrix [N_images, N_concepts] to cache.

"""

cfg = yaml.safe_load(open(config_path))

data        = torch.load(cfg['dino']['features_cache'])

saved       = torch.load(cfg['concepts']['vectors_cache'])

concept_vectors = saved['vectors']

image_paths  = data['image_paths']

image_ids    = data['image_ids']

features     = data['features']

image_labels = data['image_labels']

concept_names= list(concept_vectors.keys())

n_images     = len(image_paths)

n_concepts   = len(concept_names)

scores_matrix = torch.zeros(n_images, n_concepts)   # [N_images, N_concepts]

print(f'Computing concept scores for {n_images} images × {n_concepts} concepts...')

for img_idx in range(n_images):

mask      = (image_ids == img_idx)

img_feats = features[mask]                               # [784, 384]

img_norm  = F.normalize(img_feats, dim=-1)              # [784, 384]

for c_idx, c_name in enumerate(concept_names):

vec      = F.normalize(concept_vectors[c_name], dim=0)   # [384]

sims     = (img_norm @ vec)                              # [784]

scores_matrix[img_idx, c_idx] = sims.max()             # peak activation

scores_cache = cfg['concepts']['scores_cache']

torch.save({

'scores':        scores_matrix,

'concept_names': concept_names,

'image_labels':  image_labels,

'class_names':   data['class_names'],

}, scores_cache)

print(f'Saved concept scores {scores_matrix.shape} → {scores_cache}')

return scores_matrix, concept_names

if __name__ == '__main__':

build_concept_vectors()

compute_concept_scores_all()

python src/concepts/concept_builder.py

✅ Validation — Step 6 Expected output: list of included concepts with patch counts Run: python -c "import torch; d=torch.load('cache/concept_vectors.pt'); print(list(d['vectors'].keys())); print('scores:', torch.load('cache/concept_scores.pt')['scores'].shape)" Expected: list of your concept names (e.g. ['eyes', 'ears', 'fur_body', ...]) Expected: scores shape [N_images, N_concepts] Each score should be between 0.0 and 1.0 (cosine similarity)

# Step 7 — Concept Classifier & Explanation Renderer

| STEP 7 | Concept Classifier + Explanations CREATE src/classification/concept_classifier.py | ⏱ Est. Time 60 min |
| --- | --- | --- |

## 7a — Create directory and file

mkdir -p src/classification

## 7b — Create file: src/classification/concept_classifier.py

# src/classification/concept_classifier.py

import torch, yaml, json

import numpy as np

import torch.nn.functional as F

import matplotlib.pyplot as plt

import matplotlib

matplotlib.use('Agg')

from sklearn.linear_model import LogisticRegression

from sklearn.model_selection import train_test_split

from sklearn.metrics import accuracy_score, classification_report

from sklearn.preprocessing import StandardScaler

from pathlib import Path

import pickle

class ConceptClassifier:

"""

Linear probe classifier on top of concept activation scores.

Intentionally simple — interpretability requires linearity.

"""

def __init__(self, C: float = 1.0, max_iter: int = 1000, random_state: int = 42):

self.clf     = LogisticRegression(C=C, max_iter=max_iter,

random_state=random_state, multi_class='auto')

self.scaler  = StandardScaler()

self.concept_names = None

self.class_names   = None

def fit(self, scores: torch.Tensor, labels: list,

concept_names: list, class_names: list,

test_size: float = 0.2):

"""

scores: [N_images, N_concepts]

labels: [N_images] integer class ids

"""

self.concept_names = concept_names

self.class_names   = class_names

X = scores.numpy() if isinstance(scores, torch.Tensor) else scores

y = np.array(labels)

X_tr, X_te, y_tr, y_te = train_test_split(X, y,

test_size=test_size,

random_state=42,

stratify=y if len(np.unique(y)) > 1 else None)

X_tr = self.scaler.fit_transform(X_tr)

X_te = self.scaler.transform(X_te)

self.clf.fit(X_tr, y_tr)

y_pred = self.clf.predict(X_te)

acc = accuracy_score(y_te, y_pred)

print(f'\nClassification Accuracy: {acc:.3f}')

print(classification_report(y_te, y_pred,

target_names=[class_names[i] for i in np.unique(y_te)]))

self._print_concept_weights()

return acc

def _print_concept_weights(self):

print('\nConcept weights per class:')

for i, cname in enumerate(self.class_names):

if i >= len(self.clf.coef_): continue

weights = self.clf.coef_[i] if len(self.clf.coef_) > 1 else self.clf.coef_[0]

sorted_idx = np.argsort(np.abs(weights))[::-1]

print(f'  Class "{cname}":')

for j in sorted_idx[:5]:

print(f'    {self.concept_names[j]:20s} weight={weights[j]:+.3f}')

def predict_with_explanation(self, image_features: torch.Tensor,

concept_vectors: dict) -> dict:

"""

Given DINO features for ONE image [784, 384],

returns prediction + full concept breakdown.

"""

# Compute concept scores for this image

scores = {}

img_norm = F.normalize(image_features, dim=-1)   # [784, 384]

for c_name, vec in concept_vectors.items():

v_norm = F.normalize(vec, dim=0)             # [384]

sims   = (img_norm @ v_norm)                 # [784]

scores[c_name] = sims.max().item()

score_vec = np.array([[scores[c] for c in self.concept_names]])

score_vec_scaled = self.scaler.transform(score_vec)

pred_class_id  = self.clf.predict(score_vec_scaled)[0]

pred_proba     = self.clf.predict_proba(score_vec_scaled)[0]

pred_class_name= self.class_names[pred_class_id]

confidence     = pred_proba.max()

# Concept contributions = score × coefficient

coef_idx = pred_class_id if len(self.clf.coef_) > 1 else 0

weights  = self.clf.coef_[coef_idx]

contributions = {c: scores[c] * weights[i]

for i, c in enumerate(self.concept_names)}

return {

'prediction':    pred_class_name,

'confidence':    float(confidence),

'concept_scores':  scores,

'contributions':   contributions,

'class_proba':     {self.class_names[i]: float(p) for i, p in enumerate(pred_proba)},

}

def save(self, path: str):

payload = {

'clf': self.clf, 'scaler': self.scaler,

'concept_names': self.concept_names,

'class_names': self.class_names

}

pickle.dump(payload, open(path, 'wb'))

print(f'Classifier saved → {path}')

@classmethod

def load(cls, path: str):

payload = pickle.load(open(path, 'rb'))

obj = cls()

obj.clf = payload['clf']; obj.scaler = payload['scaler']

obj.concept_names = payload['concept_names']

obj.class_names   = payload['class_names']

return obj

def render_explanation(result: dict, save_path: str = None):

"""

Render a horizontal bar chart showing concept contributions.

This is the explainability visualisation for your dissertation.

"""

contribs  = result['contributions']

concepts  = list(contribs.keys())

values    = [contribs[c] for c in concepts]

scores    = [result['concept_scores'][c] for c in concepts]

sorted_idx = sorted(range(len(values)), key=lambda i: abs(values[i]), reverse=True)

concepts   = [concepts[i] for i in sorted_idx]

values     = [values[i]   for i in sorted_idx]

scores     = [scores[i]   for i in sorted_idx]

colors = ['#2196F3' if v >= 0 else '#F44336' for v in values]

fig, ax = plt.subplots(figsize=(9, max(3, len(concepts)*0.6 + 1)))

bars = ax.barh(concepts, values, color=colors, edgecolor='white', height=0.6)

for i, (bar, score) in enumerate(zip(bars, scores)):

ax.text(bar.get_width() + 0.005, bar.get_y() + bar.get_height()/2,

f'act={score:.2f}', va='center', ha='left', fontsize=9, color='#555')

ax.set_xlabel('Concept Contribution (activation × weight)', fontsize=10)

ax.set_title(f"Prediction: {result['prediction'].upper()}  "","

f"confidence={result['confidence']:.0%}", fontsize=12, fontweight='bold')

ax.axvline(0, color='grey', linewidth=0.8)

ax.spines[['top','right']].set_visible(False)

plt.tight_layout()

if save_path:

plt.savefig(save_path, dpi=120, bbox_inches='tight')

print(f'Explanation saved → {save_path}')

plt.show()

return fig

✅ Validation — Step 7 No standalone run yet — this module is called by Step 8. Syntax check: python -c "from src.classification.concept_classifier import ConceptClassifier; print('ok')" Expected: ok

# Step 8 — End-to-End Runner with W&B Logging

| STEP 8 | End-to-End Runner + W&B Logging CREATE experiments/run_dino_pipeline.py — ties all stages together | ⏱ Est. Time 60 min |
| --- | --- | --- |

## 8a — Create file: experiments/run_dino_pipeline.py

# experiments/run_dino_pipeline.py

"""

End-to-end DINO parts discovery pipeline.

Runs all stages in sequence, logs to W&B.

Usage:

python experiments/run_dino_pipeline.py --stage all

python experiments/run_dino_pipeline.py --stage cluster

python experiments/run_dino_pipeline.py --stage classify

python experiments/run_dino_pipeline.py --stage explain --image path/to/image.jpg

"""

import sys, os, argparse

sys.path.insert(0, os.path.dirname(os.path.dirname(os.path.abspath(__file__))))

import torch, yaml, json, pickle

import numpy as np

from pathlib import Path

def stage_extract(cfg):

print('\n' + '='*60)

print('STAGE 1+2: Feature Extraction + Caching')

print('='*60)

from experiments.extract_dino_features import extract_all

return extract_all()

def stage_cluster(cfg):

print('\n' + '='*60)

print('STAGE 3: Patch Clustering')

print('='*60)

from src.parts.patch_clusterer import PatchClusterer

data = torch.load(cfg['dino']['features_cache'])

n_clusters = cfg['clustering']['n_clusters']

clusterer = PatchClusterer(n_clusters=n_clusters,

random_seed=cfg['clustering']['random_seed'])

labels = clusterer.fit(data['features'])

torch.save(torch.tensor(labels), 'cache/cluster_labels.pt')

clusterer.save('cache/kmeans.pkl')

return clusterer, labels

def stage_concepts(cfg):

print('\n' + '='*60)

print('STAGE 4+5: Build Concept Vectors + Compute Scores')

print('='*60)

from src.concepts.concept_builder import build_concept_vectors, compute_concept_scores_all

vectors  = build_concept_vectors()

scores, concept_names = compute_concept_scores_all()

return vectors, scores, concept_names

def stage_classify(cfg):

print('\n' + '='*60)

print('STAGE 6: Concept Classification')

print('='*60)

from src.classification.concept_classifier import ConceptClassifier

scores_data   = torch.load(cfg['concepts']['scores_cache'])

scores        = scores_data['scores']

concept_names = scores_data['concept_names']

image_labels  = scores_data['image_labels']

class_names   = scores_data['class_names']

clf = ConceptClassifier(

C=cfg['classification']['C'],

max_iter=cfg['classification']['max_iter'],

random_state=cfg['classification']['random_seed']

)

acc = clf.fit(scores, image_labels, concept_names, class_names,

test_size=cfg['classification']['test_size'])

clf.save('cache/concept_classifier.pkl')

return clf, acc

def stage_explain(cfg, image_path: str):

print('\n' + '='*60)

print(f'STAGE 7: Explain prediction for {image_path}')

print('='*60)

from src.models.dino_extractor import DinoExtractor

from src.classification.concept_classifier import ConceptClassifier, render_explanation

extractor = DinoExtractor(model_name=cfg['dino']['model'],

device=cfg['dino']['device'],

image_size=cfg['dino']['image_size'])

clf      = ConceptClassifier.load('cache/concept_classifier.pkl')

saved    = torch.load(cfg['concepts']['vectors_cache'])

vectors  = saved['vectors']

img_feats = extractor.extract_from_path(image_path)   # [784, 384]

result    = clf.predict_with_explanation(img_feats, vectors)

print(f"\nPrediction : {result['prediction']}")

print(f"Confidence : {result['confidence']:.2%}")

print('\nConcept Activations:')

for c, score in sorted(result['concept_scores'].items(),

key=lambda x: x[1], reverse=True):

bar = '█' * int(score * 20)

print(f'  {c:20s} {score:.3f}  {bar}')

save_path = f'cache/explanation_{Path(image_path).stem}.png'

render_explanation(result, save_path=save_path)

return result

def log_to_wandb(cfg, acc, concept_names):

"""Log results to W&B — reuses your existing W&B setup."""

try:

import wandb

wandb.init(project=cfg.get('wandb', {}).get('project', 'dino-parts-discovery'),

name='dino-concept-pipeline',

config={

'model':       cfg['dino']['model'],

'n_clusters':  cfg['clustering']['n_clusters'],

'n_concepts':  len(concept_names),

'clf_C':       cfg['classification']['C'],

})

wandb.log({'test_accuracy': acc, 'n_concepts': len(concept_names)})

# Log part map images if they exist

for img_path in Path('cache').glob('part_map_img*.png'):

wandb.log({f'part_maps/{img_path.name}': wandb.Image(str(img_path))})

for img_path in Path('cache').glob('explanation_*.png'):

wandb.log({f'explanations/{img_path.name}': wandb.Image(str(img_path))})

wandb.finish()

print('W&B logging complete.')

except Exception as e:

print(f'W&B logging skipped: {e}')

def main():

parser = argparse.ArgumentParser()

parser.add_argument('--stage', default='all',

choices=['all', 'extract', 'cluster', 'concepts', 'classify', 'explain'])

parser.add_argument('--image', default=None, help='Image path for explain stage')

parser.add_argument('--config', default='configs/unified_config.yaml')

args = parser.parse_args()

cfg = yaml.safe_load(open(args.config))

if args.stage in ('all', 'extract'):

stage_extract(cfg)

if args.stage in ('all', 'cluster'):

stage_cluster(cfg)

if args.stage in ('all', 'concepts'):

# Requires cache/labels.json — run labeling tool first!

if not Path(cfg['concepts']['labels_path']).exists():

print('ERROR: labels.json not found. Run labeling tool first:')

print('  streamlit run labeling/label_tool.py')

sys.exit(1)

vectors, scores, concept_names = stage_concepts(cfg)

if args.stage in ('all', 'classify'):

clf, acc = stage_classify(cfg)

scores_data = torch.load(cfg['concepts']['scores_cache'])

log_to_wandb(cfg, acc, scores_data['concept_names'])

if args.stage == 'explain':

if not args.image:

print('ERROR: --image required for explain stage')

sys.exit(1)

stage_explain(cfg, args.image)

print('\n✅ Pipeline complete!')

if __name__ == '__main__':

main()

## 8b — Run the complete pipeline

Run stages in this exact order. Do not skip stages.

# Stage 1: Extract features (one-time, ~15-20 min)

python experiments/run_dino_pipeline.py --stage extract

# Stage 2: Cluster patches (~2 min)

python experiments/run_dino_pipeline.py --stage cluster

# Stage 3: Validate clusters visually (look at cache/part_map_img*.png)

python scripts/validate_clusters.py

# Stage 4: Label clusters (interactive — opens browser)

streamlit run labeling/label_tool.py

# Stage 5: Build concept vectors + scores (~5 min)

python experiments/run_dino_pipeline.py --stage concepts

# Stage 6: Train classifier + log to W&B

python experiments/run_dino_pipeline.py --stage classify

# Stage 7: Explain a single image

python experiments/run_dino_pipeline.py --stage explain --image data/cat/any_cat.jpg

✅ Final Validation — Step 8 (Definition of Done) ✓ cache/dino_features.pt exists and loads ✓ cache/cluster_labels.pt exists, shape [N_patches] ✓ cache/part_map_img*.png — part maps show spatial regions, not noise ✓ cache/labels.json — all clusters labeled, at least 4 included ✓ cache/concept_vectors.pt — vectors saved, correct concept names ✓ cache/concept_scores.pt — shape [N_images, N_concepts] ✓ cache/concept_classifier.pkl — classifier saved ✓ Accuracy printed to console (any result > chance level is a success for day 1) ✓ cache/explanation_*.png — bar chart showing concept contributions ✓ W&B run visible at wandb.ai with accuracy + part map images logged

# Quick Reference — Files Changed Summary

| Action | File / Location | Detail |
| --- | --- | --- |
| MODIFY | requirements.txt | Add 6 lines at bottom (Step 1b) |
| MODIFY | configs/unified_config.yaml | Add dino/clustering/concepts/classification blocks at bottom (Step 1c) |
| CREATE | cache/ (directory) | mkdir -p cache (Step 1d) |
| CREATE | src/models/dino_extractor.py | DinoExtractor class — frozen DINO ViT (Step 2) |
| CREATE | experiments/extract_dino_features.py | One-time feature extraction to cache (Step 3) |
| CREATE | scripts/validate_clusters.py | Visual validation of part maps (Step 4) |
| CREATE | src/parts/patch_clusterer.py | PatchClusterer + visualise helpers (Step 4) |
| CREATE | labeling/ (directory) | mkdir -p labeling (Step 5) |
| CREATE | labeling/label_tool.py | Streamlit human labeling UI (Step 5) |
| CREATE | src/concepts/concept_builder.py | Concept vectors + score matrix (Step 6) |
| CREATE | src/classification/concept_classifier.py | Linear probe + explanation renderer (Step 7) |
| CREATE | experiments/run_dino_pipeline.py | End-to-end runner with W&B logging (Step 8) |
| ARCHIVE | src/training/part_trainer.py | Do not delete — just do not run |
| ARCHIVE | src/models/slot_attention.py | Do not delete — just do not run |
| ARCHIVE | experiments/train_part_discovery.py | Do not delete — just do not run |

If something breaks — debug checklist MPS errors → add device='cpu' fallback in dino_extractor.py __init__ ImportError on src.models → ensure you are running from project root Empty clusters → reduce n_clusters in config (try 6 instead of 8) labels.json missing → run streamlit labeling tool before concepts stage Low accuracy → expected with 1 class; add dog images for meaningful classification W&B errors → pipeline still works, W&B is optional logging only

One-Day Implementation Guide · MSc XAI Dissertation · DINO Concept Pipeline